Bug Reports

SmartCart E-Commerce Platform — Phase 06

| Project | SmartCart QA Ecosystem |
| --- | --- |
| Phase | 06 — Defect Management |
| Prepared By | Adit Gupta |
| Version | 1.0 |
| Date | March 2025 |
| Total Defects | 14 (12 Closed ¦ 2 Open) |

# 1. Defect Summary Dashboard

| Severity | Found | Fixed / Closed | Open | % Resolved |
| --- | --- | --- | --- | --- |
| Critical | 2 | 2 | 0 | 100% |
| High | 5 | 5 | 0 | 100% |
| Medium | 5 | 3 | 2 | 60% |
| Low | 2 | 2 | 0 | 100% |
| Total | 14 | 12 | 2 | 85.7% |

| Bug ID | Title (Summary) | Module | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Payment timeout does not prevent order creation | Payment | Critical | P1 | Closed |
| BUG-002 | Concurrent cart add allows overselling (race condition) | Cart | Critical | P1 | Closed |
| BUG-003 | SQL injection in search endpoint not sanitised | Product Catalog | High | P1 | Closed |
| BUG-004 | Cart total not recomputed after product price change | Cart | High | P2 | Closed |
| BUG-005 | Account lockout message not shown after 5 attempts | Auth | High | P2 | Closed |
| BUG-006 | Admin deletes cart product without notifying users | Admin | High | P2 | Closed |
| BUG-007 | Password reset OTP valid beyond 10-minute window | Auth | High | P2 | Closed |
| BUG-008 | Cart quantity allows decimal values via API | Cart | Medium | P2 | Closed |
| BUG-009 | Empty search string does not return full catalog | Catalog | Medium | P3 | Closed |
| BUG-010 | Checkout delivery date off by 1 day | Checkout | Medium | P3 | Closed |
| BUG-011 | Page load > 3 s on product listing (500+ products) | Performance | Medium | P2 | Open |
| BUG-012 | XSS payload in product name rendered in admin view | Admin | Medium | P2 | Open |
| BUG-013 | Registration error reveals whether email already exists | Auth | Low | P3 | Closed |
| BUG-014 | Grafana dashboard shows incorrect request count units | Monitoring | Low | P4 | Closed |

# 2. Detailed Bug Reports

BUG-001  Payment Timeout Does Not Prevent Order Creation

| Module: Payment Gateway | Severity: Critical | Priority: P1 | Status: Closed | Found: TC-PAY-004 |
| --- | --- | --- | --- | --- |

| Field | Detail |
| --- | --- |
| Steps to Reproduce | 1. Add product to cart and proceed to checkout. 2. Configure WireMock to delay payment gateway response by 31 seconds. 3. POST /payments/process and observe order creation status. |
| Expected Result | No order is created; user receives: 'Payment timed out. Your account has not been charged.' |
| Actual Result | Order was created in PENDING state despite gateway timeout, risking unconfirmed orders being shipped without payment confirmation. |
| Root Cause Analysis | Order creation and payment initiation were not wrapped in a distributed transaction. The backend created the order record before confirming the gateway response, violating the saga pattern. |
| Fix Applied | Implemented saga pattern: order transitions to CONFIRMED only after payment webhook confirmation. Timeout handler cancels the pending order and logs the event. |

BUG-002  Concurrent Cart Add Allows Overselling — Race Condition

| Module: Cart Management | Severity: Critical | Priority: P1 | Status: Closed | Found: TC-CART-010 |
| --- | --- | --- | --- | --- |

| Field | Detail |
| --- | --- |
| Steps to Reproduce | 1. Set product stock to 1. 2. Send two simultaneous POST /api/cart requests from different user sessions for the same product. 3. Observe response and database stock value. |
| Expected Result | Only 1 request succeeds (200 OK); the second returns 400: 'Sorry, this item just went out of stock.' Database stock remains >= 0. |
| Actual Result | Both requests returned 200 OK. Database stock became -1, enabling overselling. |
| Root Cause Analysis | Stock read and decrement were two separate database operations with no locking. The window between read and write allowed both threads to pass the stock check simultaneously. |
| Fix Applied | Added SELECT ... FOR UPDATE (pessimistic locking) on the product row during cart add. Added application-level optimistic lock with retry. Database constraint stock >= 0 added as safety net. |

BUG-003  SQL Injection in Product Search Endpoint

| Module: Product Catalog | Severity: High | Priority: P1 | Status: Closed | Found: TC-CAT-004 |
| --- | --- | --- | --- | --- |

| Field | Detail |
| --- | --- |
| Steps to Reproduce | 1. Send GET /api/products?search='; DROP TABLE products; -- 2. Observe server response body and check database state. |
| Expected Result | 400 Bad Request or empty results. No database error exposed. No data loss. |
| Actual Result | Server returned 500 Internal Server Error with partial stack trace visible in the response body, leaking implementation details. |
| Root Cause Analysis | JPA query used string concatenation for the search parameter instead of parameterized binding, making it vulnerable to injection. |
| Fix Applied | Switched to JPA @Query with named :search parameter binding. Added input sanitisation layer at the controller level. OWASP Java Encoder applied to all user-supplied strings. |

BUG-011  Page Load Exceeds 3 Seconds on Large Product Listing

| Module: Performance | Severity: Medium | Priority: P2 | Status: Open | Found: PERF-003 |
| --- | --- | --- | --- | --- |

| Field | Detail |
| --- | --- |
| Steps to Reproduce | 1. Seed database with 500+ products. 2. Load /products page. 3. Measure load time via Chrome DevTools Performance tab. |
| Expected Result | Page loads in < 3 seconds (NFR-02). |
| Actual Result | Page load time: 4.8–6.2 seconds consistently. Exceeds NFR-02 threshold. |
| Root Cause Analysis | N+1 query problem identified: each product card triggers a separate database call to fetch its image URL. With 500+ products, this results in 500+ sequential queries. |
| Fix Applied | Tracked in Sprint 5. Proposed fix: implement JOIN FETCH for product images in the JPA query. Add Redis caching for the product listing endpoint (TTL: 5 minutes). BUG-011 is non-blocking for current release. |

BUG-012  XSS Payload in Product Name Executed in Admin View

| Module: Admin Dashboard | Severity: Medium | Priority: P2 | Status: Open | Found: TC-ADM-001 |
| --- | --- | --- | --- | --- |

| Field | Detail |
| --- | --- |
| Steps to Reproduce | 1. Login as admin; POST /api/admin/products with name: <script>alert('XSS')</script>. 2. Login as another admin; navigate to /admin/products list. 3. Observe browser behaviour. |
| Expected Result | Product name displayed as literal text: <script>alert('XSS')</script>. No script execution. |
| Actual Result | JavaScript alert box executed in the admin browser session, confirming stored XSS vulnerability. |
| Root Cause Analysis | React component in the admin product list uses dangerouslySetInnerHTML without sanitisation to render product names, allowing stored script injection. |
| Fix Applied | Tracked in Sprint 5. Proposed fix: replace dangerouslySetInnerHTML with safe text node rendering. Apply DOMPurify.sanitize() for any fields that must render HTML. BUG-012 is non-blocking for current release (admin-only surface). |

# 3. Defect Metrics

| Metric | Value |
| --- | --- |
| Total Defects Found | 14 |
| Critical Defects | 2 (100% resolved before release) |
| High Defects | 5 (100% resolved before release) |
| Open Defects at Release | 2 (Medium severity — tracked in Sprint 5) |
| Defect Resolution Rate | 85.7% |
| Defect Density | 0.23 defects per test case (14 / 60 TCs) |
| Defects from Functional Testing | 8 |
| Defects from API Testing | 3 |
| Defects from Performance Testing | 2 |
| Defects from Security Testing | 1 |
| Average Fix Time (Critical/High) | < 3 days per defect |