Test Closure Report

SmartCart E-Commerce Platform — Phase 09

| Project | SmartCart QA Ecosystem |
| --- | --- |
| Phase | 09 — Test Closure |
| Prepared By | Adit Gupta — QA Lead |
| Version | 1.0 |
| Date | March 2025 |
| Decision | APPROVED FOR PRODUCTION RELEASE |

# 1. Executive Summary

The SmartCart QA Ecosystem has completed all planned testing activities across 10 STLC phases over 5 sprints. The system is recommended for production release. Two open medium-severity defects (BUG-011, BUG-012) are tracked for Sprint 5 and do not block deployment.

# 2. Test Execution Summary

| Module | Total TCs | Executed | Passed | Failed | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- | --- |
| Authentication | 11 | 11 | 11 | 0 | 0 | 100% |
| Product Catalog | 9 | 9 | 9 | 0 | 0 | 100% |
| Cart Management | 10 | 10 | 8 | 2 | 0 | 80% |
| Checkout | 4 | 4 | 4 | 0 | 0 | 100% |
| Payment Gateway | 6 | 6 | 6 | 0 | 0 | 100% |
| Admin Dashboard | 6 | 6 | 5 | 1 | 0 | 83% |
| API Contracts | 14 | 14 | 14 | 0 | 0 | 100% |
| Total | 60 | 60 | 57 | 3 | 0 | 95% |

# 3. Automation Coverage

| Test Layer | Framework | TCs Automated | Pass Rate | Notes |
| --- | --- | --- | --- | --- |
| API | Rest Assured 5.3.2 | 30 | 100% | Auth, Cart, Products, Payment — full suite |
| API | Karate 1.4.1 | 12 | 100% | BDD contract + data-driven tests |
| UI | Selenium WebDriver 4 | 18 | 94.4% | POM pattern; Selenium Grid (Chrome + Firefox) |
| Performance | k6 + JMeter | N/A | Passed | All thresholds met — see Section 4 |
| Total | — | 60 | ~98% | 100% automation target achieved |

# 4. Performance Test Results

| Test Scenario | Virtual Users | p95 Latency | p99 Latency | Error Rate | Result |
| --- | --- | --- | --- | --- | --- |
| Load Test | 100 VUs | 187 ms | 423 ms | 0.3% | PASS |
| Stress Test | 500 VUs | 489 ms | 910 ms | 1.8% | PASS |
| Spike Test | 300 (sudden) | 312 ms | 670 ms | 0.9% | PASS |

# 5. Exit Criteria Validation

| Exit Criterion | Target | Actual | Status |
| --- | --- | --- | --- |
| Test case execution rate | 100% | 100% | Met |
| Open Critical defects | 0 | 0 | Met |
| Open High defects | 0 | 0 | Met |
| Regression suite pass rate | >= 95% | 95% | Met |
| API p95 response time | < 200 ms | 187 ms | Met |
| Automation coverage | >= 80% | 98% | Met |
| Performance NFRs (NFR-01 / NFR-03) | All met | All met | Met |

# 6. AI-Assisted Quality Trend Analysis

The following insights were generated using Claude API (Anthropic) based on SmartCart QA metrics across all 5 sprints.

## 6.1  Quality Highlights

| Area | Insight |
| --- | --- |
| Payment Module | Zero open defects. All 2 Critical bugs resolved with saga pattern. Highest risk, best achieved quality. |
| Authentication | 100% pass rate post-fix. JWT edge-case coverage exceeds industry baseline. |
| API Contract Coverage | 100% — strong foundation for future microservices decomposition. |
| Cart Concurrency | Race condition fix validated under concurrent load. Pessimistic locking proven effective. |

## 6.2  Risk Areas for Next Release

| Risk | Recommendation |
| --- | --- |
| Cart concurrency under peak load | Load test at 1,000 VUs before next flash-sale campaign to validate locking at scale |
| Admin XSS (BUG-012) | Must be resolved before enabling rich-text product descriptions feature |
| Catalogue growth — performance | Caching strategy reassessment required by Q3 2025 as product count grows beyond 1,000 |

# 7. Lessons Learned

| Area | Learning | Action Item |
| --- | --- | --- |
| Flaky UI Tests | 15% CI flake rate resolved with retry (max 2×) and explicit WebDriverWait | Document wait strategy as automation coding standard |
| Environments | Docker Compose setup reduced env issues by 80% vs. manual setup | Docker-first mandated for all future QA projects |
| AI Edge Cases | AI-generated edge cases found 3 bugs missed in manual test design | Include AI edge-case prompting in Phase 03 checklist |
| Performance Cadence | Load tests run only at end of project; should run per sprint | Add k6 smoke-scale test (10 VUs, 1 min) to CI pipeline |

# 8. Stakeholder Sign-Off

| Stakeholder | Role | Release Decision | Date |
| --- | --- | --- | --- |
| Adit Gupta | QA Lead | Approved for Release | March 2025 |
| Dev Lead | Engineering Lead | Approved | March 2025 |
| Product Mgr | Product Manager | Approved | March 2025 |

Final Release Decision: PRODUCTION DEPLOYMENT APPROVED

Condition: BUG-011 (performance) and BUG-012 (admin XSS) tracked and resolved in Sprint 5. Non-blocking for current release.